## Slide 1: LDF Data Platform LDF Core Team Meeting
8th September 2023

## Slide 2: Agenda
Synergies of LDF Data Platform within SDC
2
Introduction to Hybrid Architecture Concept
3
Project Ambition Fiscal Year 2024
4
Status Update LDF Data Platform
1

## Slide 3: Agenda
Synergies of LDF Data Platform within SDC
2
Introduction to Hybrid Architecture Concept
3
Project Ambition Fiscal Year 2024
4
Status Update LDF Data Platform
1

## Slide 4: 1 | Status Update LDF Data Platform Becoming a Data Driven Company
THE LDF DATA PLATFORM
Brings together what belongs together for a seamless user experience
ENSURE
Fit-for-Purpose
FASTER
Time-to-Market
PUSH
Start-up Collab
PROVIDE
SDC Interoperability
CLOSE
White Spots
DRIVE
Cost Savings
FOLLOW
SaaS first Approach
PREVENT
Vendor Lock-in
Notes: Left side
Ensure Fit-for Purpose: Tailored to meet your specific business needs, the Data Platform ensures every solution is precisely designed for its intended purpose.
Faster Time-to-Market: Accelerate the innovation journey with a platform designed for rapid development and deployment, getting your products and services faster to market.
Push Start-up Collabo: Foster collaboration and partnership opportunities with startups to drive innovation and growth.
Provide SDC Interoperability: Seamlessly integrate and communicate with existing systems, enhancing collaboration and information flow across BUs.
Right side
Close White Spots:The Data Platform focuses on augmenting the existing services and filling white spots.
Drive Cost Savings: Optimize resources and scale as required, keeping expenses in check and ensuring efficient resource allocation based on individual use cases.
Follow SaaS first Approach: Embrace a Software-as-a-Service (SaaS) mindset, reducing the overhead of maintenance and enabling you to focus on your core business.
Prevent Vendor Lock-in: Embrace a flexible ecosystem with a diverse range of solutions, avoiding dependency on a single vendor and ensuring freedom of choice.

## Slide 5: 1 | Overall Project Status Milestone and Deliverables Plan
May
June
July
August
September
Conceptual Design tool
Plan for self-service tool
Data sharing with externals
1st Conceptual Design
Plan for SnapLogic PoC
Plan for Data Catalog PoC
Plan for Data Observability
Design for self-service tool
Data Catalog Workshop with Atlan
POC with SnapLogic (Data ingestion)
Self-service
  S3 buckets
  Monitoring (Datadog)
Conceptual Design Workshop
Self-service enhancements
  Manage business logic in Step functions
  Siemens look & feel
Continue Conceptual Design + Logical Design
Self-service enhancements
---
POC - Data catalog (Atlan)
DataVault automation
POC - Data observability
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5

## Slide 6: Agenda
Synergies of LDF Data Platform within SDC
2
Introduction to Hybrid Architecture Concept
3
Project Ambition Fiscal Year 2024
4
Status Update LDF Data Platform
1

## Slide 7: 2 | Synergies of LDF Data Platform within SDC Full integration of IoT Data Lake into open data ecosystem
Data Sources
Data (Pre-) Processing
Data Storage
Federated Query Engine
Data Consumption
Machine
Tester
100100111001101
01011010101011101010
0101010101010101010111
11010101011101001
100010
100101
010101
101010
010101
101001
100110
100010
100101
010101
101010
010101
101001
100110
IoT Data Lake
Data Services
Snowflake is the platform of choice to create synergies by:
Native support for Iceberg tables in Snowflake
Zero-ETL – easy queries and joining multiple data sources inside Snowflake
No data silos - Integrated data service and analytics platform
Data
Pipelines
Data Science
LDF
SDC
Data Analytics
Machine
Tester
Other
Shopfloor data
ERP
SCM
PLM
..
…

## Slide 8: 2 | Synergies of LDF Data Platform within SDC Full integration of IoT Data Lake into open data ecosystem
Data Sources
Data (Pre-) Processing
Data Storage
Federated Query Engine
Data Consumption
Machine
Tester
100100111001101
01011010101011101010
0101010101010101010111
11010101011101001
100010
100101
010101
101010
010101
101001
100110
100010
100101
010101
101010
010101
101001
100110
IoT Data Lake
Data Services
Data
Pipelines
Data Science
LDF
SDC
Data Analytics
Machine
Tester
Other
Shopfloor data
ERP
SCM
PLM
..
…
By utilizing Icerberg Table Format the LDF Data Platform aligns with the most recent approval from SDC
Link to SDC Approcal: https://wiki.siemens.com/pages/viewpage.action?pageId=371235852

## Slide 9: 2 | Synergies of LDF Data Platform within SDC Main general aspects that we see on current data landscape
Technology that works together
Common storage initiatives
Major players competing along cost and innovation fronts
Scalability and flexibility
Move towards interoperability and cultivate a toolchain that facilitates seamless native connections.
Facilitate the implementation of storage solutions that are vendor-agnostic, support open-source table formats and maintain compatibility with S3
Every cloud vendor recognizes data as a key asset and has launched innovation initiatives on data processing and analysis.
Steer clear of vendor-specific solutions and promote flexibility by embracing modular interchangeable options across vendors. Ensure the stability of the IT landscape when solutions are changed across the layers.

## Slide 10: 2 | Synergies of LDF Data Platform within SDC Delivering comprehensive value across all roles in the LDF Data Platform
Data Analysts
Business User
General User
Data Pipeline
Data Engineer
Data Scientists
Personas Platform Users
…
…
…
…
…
Data Catalog
Data Orchestration
Data Transformation
Data Ingestion
Data Transformation
Concept & Bus. glossary
Data Catalog
SQL Engines
SQL Engines
Data Science
Data Catalog
Data Science
Data Science
Data Transformation
Dashboards & Reports
Dashboards & Reports
Dashboards & Reports
Dashboards & Reports
Dashboards & Reports
Dashboards & Reports

## Slide 11: 2 | Synergies of LDF Data Platform within SDC Success Story CATE@MFK
Benefits
50% reduction of implementation time
Before: 6 month Now: 3 month
Duration
File
4x more tester types
2,5x more machines
3x more files
Before: Files from APT tester type (8 machines) Now: Files from SPI (5), AOI (13), APT (8) and AXI (2)
AWS Costs
~25% reduction of the AWS operational costs
Before: 900€ / month Now: 690€ / month
Integration with Snowflake
No extra effort for exposing Iceberg tables in Snowflake
Before: Extra job and storage Now: Native Iceberg Integration
Time to Query
4x faster
time to market
Before: 12 minutes Now: 3 minutes
Storage Costs
50% reduction of storage costs
Before: 24,50€ / TB / month Now: 13€ / TB / month
Time to Query
Everything serverless (SaaS)
> Decoupled, easy to scale, resilient architecture
Before: S3, Lambda, Kinesis, Glue, Athena
Now: S3, Lambda, Kinesis, Glue, Athena
Work in Progress
Preliminary figures

## Slide 12: Agenda
Synergies of LDF Data Platform within SDC
2
Introduction to Hybrid Architecture Concept
3
Project Ambition Fiscal Year 2024
4
Status Update LDF Data Platform
1

## Slide 13: 3 | Introduction to Hybrid Architecture Concept Unlocking Data-driven Agility: Understanding the Nature of Hybrid Architecture
Overview
Characteristics
A Hybrid Architecture offers the FLEXIBILITY to tailor factory-specific deployment scenarios, achieve COST-EFFICIENCY through optimized pay-as-you-go models and enhance PERFORMANCE by strategically allocating resources between on-prem and cloud infrastructures.
Hybrid architecture combines the best of on-prem and cloud, enabling selective usage and real-time adaptability to evolving business demands.
Cloud Layer
Enrichment with data from the cloud
Cloud services for intensive data science tasks that require large computing power
Connectivity Layer
Intelligent proxy server on factory level
Inherits decision rules for decisions on local and cloud data
Only relevant data is uploaded
Shopfloor Layer
Management of heterogeneous machines and local data centers
Deletion of specific local data after 2 weeks (e.g., positive tests)
Intelligent Proxy Server
…
…
Local Storage
ERP
Upload decision
PLM
IEE
AWS
LDF Data Platform
Local Data Center
GenAI
Local Compute Power

## Slide 14: Agenda
Synergies of LDF Data Platform within SDC
2
Introduction to Hybrid Architecture Concept
3
Project Ambition Fiscal Year 2024
4
Status Update LDF Data Platform
1

## Slide 15: 4 | Project Ambition Fiscal Year 2024 Plan for FY 24
Roll-out existing use-cases in further factories such as CATE@GWE to enhance operations
Scale existing Use Cases
Develop new Use Cases
Extend Platform Capabilities
Extending the platform from basic to full blown scope enabling advanced capabilities such as data science, data prototyping, data security etc
Provide Expert Services and IT Support
Offer dedicated expert services and ensure 1st, 2nd and 3rd level IT support during the lifecycle
All activities within LDF Data Platform are and will be continuously aligned with XO Portfolio
Developing new use-cases to extend the product and service portfolio (e.g., Closed Loop SMT, PIP and PDA)

## Slide 16
Extend Platform Capabilities
Scale existing Use Cases
Develop new Use Cases on the platform
Provide Expert Services and IT Support
Continuous alignment with XO Portfolio
OBJECTIVES
DESCRIPTION
280.000 € (FY23) – FA, MC (PA invested already in base concept)
480.000 € (FY24) – FA, MC, PA
FY23: 04/2023 – 09/2023
FY24: 10/2023 – 09/2024
Duration
Budget
Responsibility
BENEFITS
LDF Data Platform FY24 (Enhancement and Rollout)
Achim Moosburger (DI IT DEMA ATR)
Katrin Weißmann (DI IT DEMA BDA)
Cost Optimization: Decreasing operation costs for new use cases or onboarded factories
Scalability: Faster setup and implementation times of new use cases
Self Service: Enablement of IoT and Factory Use Cases with easy onboarding of required data
Analytics: Learning based on more connected data to enable factory networks and enablement of GenAI use cases
Extend Self-service portal for requesting cloud components in IoT Data Lake  multi-cloud, solution blueprints, etc.
Conceptual and logical design  Continue creation of common LDF Data Model for standardizing data analysis
Data Ingestion  Standardization by creating data ingestion templates with SnapLogic
Data Catalog  Implement data catalog for tracing lineage in data products and increase data literacy
Data Observability  Increase trust on data in LDF Data Platform by automating the detection of data anomalies
Data Democratization  Tools that allow non-technical users to interact with the data and generate insights
Data Science  Accelerate and scale development, deployment and management of AI applications
BUs & Workstreams
FA
MC
PA
Proc.
DT
AMS
BDA

## Slide 17
Backup

## Slide 18: 4 | Project Ambition Fiscal Year 2024 What if we loose speed?
L1 support  IoT Squad
L2 support  DA team
L3 support  SaaS vendors
Intermediate support IoT Squad and escalation to Intelizign or AWS
Current CATE@MFK support model - support IoT Squad and escalation to Intelizign or AWS
+ Visual quality inspection (image processing) use cases
+ (see Use Case Prio: Federated learning, connectivity ..)
+ Development of one more use case in one factory
Migrate other CATE projects into a standard architecture
Data Security
Advanced capabilities for Data Science
Data democratization (Jupiter example)
Advanced GenAI capabilities
Stay as is (frozen) minimal bug fixing
Evolving platform for multicloud
SnapLogic templates (file transfer)
Evolution of Platform
Evolution of Platform
How many projects and use cases can be realized
01
02
03
1 Platform for 3 Use Case
Further Develop Platform
We build and evolve constantly
∑ 200 k €
Multiple Use Cases for 1 Platform
∑ 300 k €
∑ 500 k €
New
Service im project scope
Onshore support to speed up roll-out
Support by Project Team
Chris